Photo Journal

Final Submission Plan

Shane Potts  |  CSC2046 Mobile App Development  |  Module 8: Release Preparation

April 30, 2026

# Overview

This document outlines the mock submission plan for releasing Photo Journal v1.0 on the Google Play Store (Android) and the Apple App Store (iOS - future roadmap). It covers required assets, submission steps, review expectations, and a go-live timeline.

# Release Artifact Summary

| Artifact | Details |
| --- | --- |
| Signed APK | PhotoJournal-release-v1.0.apk (1.4 MB) |
| Signing Key | RSA 2048-bit, validity 10,000 days |
| Key Alias | photojournal |
| Keystore | photojournal-release.jks (stored securely, not in source control) |
| Version Code | 1 |
| Version Name | 1.0 |
| minSdk | 24 (Android 7.0) |
| targetSdk | 36 (Android 16) |

# Google Play Submission Steps

## 3.1 Pre-Submission Checklist

- Google Play Developer account created and one-time $25 registration fee paid

- App signed with a release keystore (not the debug keystore)

- targetSdkVersion meets current Play policy (API 35+ required as of August 2025)

- Privacy policy URL hosted and ready

- All required store listing assets prepared (icon, feature graphic, screenshots, description)

- Content rating questionnaire completed (IARC)

- Data safety form completed (no data collected)

## 3.2 Submission Steps

- Sign in to Google Play Console (play.google.com/console).

- Click "Create app" - set app name, default language, app type (App), and free/paid.

- Complete the Store Listing: title, short description, full description, icon, feature graphic, screenshots, category, contact details, and privacy policy URL.

- Upload the signed APK (or AAB) via Release > Production > Create new release.

- Complete the Content Rating questionnaire (IARC) - Photo Journal rates Everyone.

- Complete the Data Safety section - declare that no data is collected or shared.

- Set pricing and distribution (free; all countries or selected regions).

- Review the pre-launch report (automated device compatibility scan).

- Submit for review.

## 3.3 Review Timeline

Google Play review typically takes 1-3 business days for a new app. Subsequent updates are usually reviewed within a few hours to one business day. Expedited review is available for critical bug fixes.

# Apple App Store Submission Steps (Future Roadmap)

An iOS version of Photo Journal is planned as a future milestone. The following steps would apply once the iOS build is complete.

## 4.1 Pre-Submission Checklist

- Apple Developer Program enrollment ($99/year)

- Xcode project targeting iOS 16+ with a valid Bundle ID registered in App Store Connect

- App signed with a Distribution certificate and App Store provisioning profile

- All required store assets prepared (App Store icon 1,024 x 1,024 px, screenshots for iPhone and iPad)

- Privacy nutrition labels completed

- App Review Guidelines compliance verified (no private APIs, no misleading content)

## 4.2 Submission Steps

- Archive the app in Xcode (Product > Archive).

- Use Xcode Organizer to validate and upload the build to App Store Connect.

- In App Store Connect, create a new version, attach the build, and fill in metadata (name, description, keywords, support URL, privacy policy URL).

- Complete App Privacy - declare data types collected (none for Photo Journal).

- Set pricing (free) and availability.

- Submit for Review.

## 4.3 Review Timeline

Apple's review process typically takes 24-48 hours. First-time submissions can occasionally take up to 7 days. Rejections include detailed feedback; corrected builds can be resubmitted immediately.

# Post-Launch Plan

| Phase | Action | Timeline |
| --- | --- | --- |
| Launch | Monitor crash reports and ANR rates in Play Console | Week 1 |
| Update 1.1 | Address any user-reported bugs; add iOS version | 4-6 weeks post-launch |
| Update 1.2 | Add cloud backup option (Firebase) | 3 months post-launch |
| Update 2.0 | Tags, search, and entry sorting | 6 months post-launch |

# Risk and Mitigation

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Play Store rejection (policy violation) | Low | Reviewed guidelines before submission; no ads, no private APIs |
| Keystore loss | Medium | Keystore backed up to secure offline storage; Google Play App Signing enrolled as backup |
| Negative reviews (camera UX) | Low | Tested on API 24-36 range; clear onboarding copy in store description |
| iOS App Store rejection | Medium | Will follow HIG guidelines and test on multiple simulators before submission |